User Roles and Permissions Matrix

Prepared for

Scrigno

Project

CRM per Agenti

Prepared by

Amanda Sousa

Revision and Signoff Sheet

Change Record

| Date | Author | Version | Change reference |
| --- | --- | --- | --- |

Client Review

| Name | Version approved | Position | Date |
| --- | --- | --- | --- |

Table of Contents

Contents

1 Executive Summary	4

2 Migration Strategy (Phases)	4

3 Data Mapping & Transformation Rules	5

4 Migration Scope (Key Entities)	6

5 Data Validation & Quality Assurance (QA)	7

6 Rollback Plan	8

## Executive Summary

This document outlines the strategy, processes, and controls for migrating legacy data from the Scrigno ERP and associated SQL sources into the Microsoft Dynamics CRM environment. The migration ensures that historical sales data, customer master records, and technical product configurations are accurately reflected in the new system to support both the CRM and the Custom Web Portal from day one.

## Migration Strategy (Phases)

The migration will follow a Phase-Driven Approach:

- Phase 1: Master Data Load: Initial synchronization of Accounts, Contacts, and Agents to establish the foundation.

- Phase 2: Historical Sales Data: Migration of Quotes, Orders, and Invoices from the last 2-3 fiscal years (as defined by business rules).

- Phase 3: Custom Entities & Technical Specs: Loading of PLAB_ entities (Product Types, Portas, Finituras, etc.).

- Phase 4: Delta Sync: Final catch-up of records modified since the initial Phase 1 load before the "Go-Live".

## Data Mapping & Transformation Rules

  - Data will be processed using KingswaySoft ETL, applying the following rules:

- Source: Scrigno ERP / SQL Tables.

- Target: Dynamics CRM SQL Database.

- Mapping Logic:

  - Deduplication: Matching customers by Customer_Code to prevent duplicate Accounts.

  - Data Cleansing: Normalization of phone numbers and email addresses.

  - Relationship Mapping: Automatic linking of Invoices to their respective Orders and Accounts based on ERP primary keys.

## Migration Scope (Key Entities)

The system implements a "Dynamic Data Filtering" mechanism via the Web API to enforce security without maintaining complex folders. The logic follows these steps:

  - Identity Verification: Upon login, the Portal identifies the Contact ID and its associated User Type.

  - Relationship Mapping: * For Agents: The system queries the PLAB_AGENT entity to find the Agent_Code. It then filters all Accounts where the plab_agentid matches.

  - For Customers: The system filters data where the Parent_AccountID matches the user's own Account.

  - Data Isolation: All child entities (Quotes, Orders, Invoices, Payments, Bolle) are filtered using a JOIN operation with the filtered Account list, ensuring that no user can access records outside their authorized scope by manually changing URLs or API requests.

## Data Validation & Quality Assurance (QA)

To ensure the migration success, the following validation steps are required:

  - Record Count Validation: Comparing the number of records in the source vs. the target CRM for each entity.

  - Spot Checks: Manual verification of 5% of migrated Accounts to ensure lookups (like PLAB_AGENT) are correctly linked.

  - Security Filter Test: Verifying that migrated data is correctly filtered in the Portal based on the Agent-Account relationship.

  - Error Logging: KingswaySoft will generate an "Error Log" for any record that fails the "Upsert" process due to schema mismatches.

## Rollback Plan

In case of critical failures during the migration:

  - Database Backup: A full SQL backup of the CRM environment will be taken prior to each phase.

  - Batch Deletion: Use of the Import Sequence Number in CRM to identify and mass-delete records from a specific failed migration batch without affecting existing data.